**PROGRESS REPORT**

**Name/Class: Thaw Myo Han / HDICT**

**Project Title: Full Time Project**

**Commencement Date: 5.4.2024 Submission Date: 25.5.2024**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Stage No. &**  **Description** | **Task No. & Description** | **Expected Date** | **Actual Date** | **Remarks** |
| **A. Specification & Project Management** | 1. Project Overview | 5.4.2024 | 5.4.2024 |  |
|  | 2. Requirements Definition | 9.4.2024 | 9.4.2024 |  |
|  | 3. Work Breakdown Structure | 12.4.2024 | 12.4.2024 |  |
|  | 4. Gantt Chart | 15.4.2024 | 15.4.2024 |  |
|  | 5. Budgeting | 17.4.2024 | 17.4.2024 |  |
| **B. System Requirements Specifications & Analysis** | 1. Use Case Diagram | 19.4.2024 | 19.4.2024 |  |
|  | 2.Class Diagrams/ Sequence/ Activity/ State Transition Diagram | 20.4.2024 | 20.4.2024 |  |
|  | 3. Process Descriptions | 22.4.2024 | 22.4.2024 |  |
|  | 4. Data Dictionaries | 25.4.2024 | 25.4.2024 |  |
|  | 5. Normalisation | 26.4.2024 | 26.4.2024 |  |
|  | 6. Entity Relationship Diagram (ERD) | 28.4.2024 | 28.4.2024 |  |
| **C. System Design Specifications** | 1. Database Design | 30.4.2024 | 30.4.2024 |  |
|  | 2. Program Design – Hierarchical Charts | 2.4.2024 | 2.4.2024 |  |
|  | 3. Mini Specifications | 4.5.2024 | 4.5.2024 |  |
|  | 4. Interface Design – Screens and Reports | 5.5.2024 | 5.5.2024 |  |
|  | 5. Security Features of the System | 8.5.2024 | 8.5.2024 |  |
| **D. System Testing & Implementation** | 1. Test Plan | 10.5.2024 | 10.5.2024 |  |
|  | 2. Test Data | 11.5.2024 | 11.5.2024 |  |
|  | 3. Test Result | 12.5.2024 | 12.5.2024 |  |
|  | 4. Changeover Procedure | 13.5.2024 | 13.5.2024 |  |
|  | 5. User Manual | 14.5.2024 | 14.5.2024 |  |
| **E. Critical Appraisal** | 1. System Limitation | 15.5.2024 | 15.5.2024 |  |
|  | 2.Recommendations | 15.5.2024 | 15.5.2024 |  |
|  | 3. Critical Reflection | 15.5.2024 | 15.5.2024 |  |
| **F. Presentation** | 1. Presentation and Product Demonstration | 25.5.2024 | 25.5.2024 |  |